## Slide 1
March 28, 2019

## Slide 2: Agenda
Public Comments - Chair - 3 min
Approve Minutes from 01/24/2019 Meeting - Chair - 2 min
Follow-Up Items (Informational)
  SharePoint Update – Ginger Watts – 5 min
  Debrief of 2019 Budget Process and Scoring – Cherie Root – 5 min
  Long Distance Code Update – Cherie Root – 5 min
Website Design Update (Discussion/Direction) – Megan Hillyard & Zach Posner – 10 min
Phone System Licensing (Informational) – Corey Hess – 10 min
County Connect (Informational) – Michael Duncan – 5 min
Working Groups Milestone Chart (Discussion/Direction) - Ginger Watts – 3 min
Governance Working Group Updates
  GWG – Concept Document Glossary (Discussion/Approval) – Phil Lanouette & Trevor Hebditch – 5 min
  SWG - Windows 7 Replacement (Discussion/Direction)– Tyler Andrus & Ginger Watts – 5 min
  SWG - Offboarding Process for AD Accounts (Informational) – Mike Bailey – 5 min
  PWG - Project Review (Informational) – Ginger Watts – 3 min
  PWG – Tax Update (Informational) – Glade Jarman & Phil Conder – 15 Min
Communication Items - Mayor & Council - Zach Posner & Chair – 1 min
2019 Meeting Schedule (Informational) - Ginger Watts – 1 min
Review Action Items – Kristine Pepin - 2 min
Next Meeting – 05/23/2019 – Chair - 1 min

## Slide 3: Public Comments Chair

## Slide 4: Approve Minutes Chair

## Slide 5: Review Follow-Up Items Ginger Watts
TASK | RESPONSIBLE
1. Windows 7 Replacement | Solution Working Group
2. County Wide Technology FTE Map | IS & HR
3. SharePoint Update | Ginger Watts
4. Email Public Meetings & Ethics Training to TAB Membership | Ginger Watts
5. Debrief 2019 Budget Process and Scoring | Cherie Root
6. UFA Les Olson and Emergency Management Update | Ginger Watts
7. Invite Kevin Jacobs and Rashelle Hobbs to Working Group Meetings | Ginger Watts
8. Send Long Distance Code Implementation Information | Cherie Root
9. Inform Mayor & Council of Change in TAB Leadership | Zach Posner

## Slide 6: SharePoint Electronic Document Management Solution Ginger Watts
Contracts & Procurement department migration to SharePoint near completion
Migration planning underway with Mayor’s Finance, Treasurer and Auditor
Will incorporate “lessons learned” from Contracts & Procurement migration in follow-on migrations
Interest in SharePoint usage growing
Agency/Department | Expected Completion
Contracts & Procurement | 4/15/2019
Mayor’s Finance | Q2 2019
Treasurer | Q2 2019
Auditor | Q3 2019
Surveyor | 2019
Assessor | 2019
Recorder | TBD
Sheriff | TBD

## Slide 7: 2020 Budget Process Planning (Based on Debrief of 2019) Cherie Root
Issue | Idea | Impact | Ability to Implement | Next Steps
Dates | Maintain 2018 schedule | High | High | 1. Communicate the dates
Cadence (Throughout the year; not just at budget) | IT Capital Fund Reporting cadence | High | Low | 1. IT needs to be the example 2. Communicating with the working groups 3. Fiscal Operations training (frequently)
Funding Source Buckets vs. combined priority | Better communicate the purpose of the buckets | Medium | Medium | 1. PWG discuss strategy 2. Talk with Megan then Darrin.
Scoring (weighting, forced ranking) | Add enterprise score with less weight (number of agencies/employees/impact score) Add a "Funding Ready" score? | Medium | Low | 1. Ginger to research best practices with Governance 2. PWG discussion
Customer sign off (Add to workflow) | Add to workflow in the tool | High | High | 1. Put into POB workflow
TCO consistency | Clear definitions. Make sure the templates work. | Medium | Medium | 1. Definition legend to Concept Document and TCO.
Do FTE’s need a separate process? | On-Going vs. One-Time | High | Medium | 1. HR working on IT FTE inventory
Form Entry | Poll Fiscal Managers | High | High | 1. Ginger to interview several fiscal managers at the next Fiscal Operations meeting.
TAB Leadership to Present to Mayor's Finance | Chair/Vice Chair/CIO | High | High | 1. Megan to meet with Darrin
Mayor Finance Representation at TAB Budget Meetings | Darrin and/or Rod | High | High | 1. Megan to meet with Darrin

## Slide 8: Long Distance Code Update Cherie Root

## Slide 9: Website Design Update Megan and Zach
Project reviewed with the Mayor
  Goals
      Connect constituents to services and information
      Use data and analytics to drive design
      Clean unified user experience that incorporates County branding

## Slide 10: Website Governance Megan / Zach
Establish a sponsor team with a representative from (keep it small)
Council
Mayor Office
Elected
Outsource the building of a brand book and wireframes
Focus groups
Learn from others
Focus on usability
User Interface, User Design
Great Search
Constituent first
Bring Data from our current website
Google Analytics
Hotjar

## Slide 11: Phone System Licensing Corey Hess
Moving to an Enterprise Licensing Model
These benefits are at the same cost the County is currently paying under the current Cisco Licensing Model
Puts the County on a five year maintenance agreement that protects us from a 14% increase every three years
Expands our capabilities to all users, including:
  Emergency Responder
  SRST (Survivable Remote Site Telephony)
  WebEx Meetings & WebEx Teams

## Slide 12: Phone System Licensing Corey Hess
Cisco “FLEX” Enterprise Agreement Model
Calling
Webex Calling/Broadsoft
Hosted (HCS)
Cisco Unified Communications Manager
Meetings + Teams
Webex Meetings
Cisco Meeting Server
Webex Teams

## Slide 13: Phone System Licensing Corey Hess
Small/Medium Conference
Room Video
Mobile Phone
Webex Collaboration Cloud
Webex Meetings
Tablet
Desk Phone
Computer
Desktop Video
Large Conference Room Video
Standardized Conferencing using Webex
Cloud-Based Meetings Experience supporting on-prem high quality video endpoints and interactive team board, standard desktop phones, computers, browsers, mobile devices and third-party clients
Interactive Team Board

## Slide 14: Phone System Licensing Corey Hess

## Slide 15: County Connect Update Michael Duncan
Internal soft launch October of 2018
Purpose is to collect reports and information from citizens and organizations regarding:
  Road issues
  Animal Services
  Parks and Recreation
  Feedback for the Mayor
  Other
ESRI Mobile Technology integrated with Point of Business (POB)
Spatial representation of each report based on location
Future integration with internal & external business systems
Available via AppStore and Google Play Store

## Slide 16: County Connect Update Michael Duncan

## Slide 17: County Connect Update Michael Duncan

## Slide 18: Working Groups – Milestone Chart Ginger Watts

## Slide 19: Governance Working Group Concept Document Glossary Phil Lanouette & Trevor Hebditch

## Slide 20: Solution Working Group Windows 7 Replacement Tyler Andrus & Ginger Watts
Windows 7 will no longer be supported in January 2020
Spreadsheets asking for a preliminary plan sent to Business Technology Partner (BTP) Contacts
Due date of 2/28/2019
37 Agencies have provided preliminary plans
Waiting for 8 agencies to provide information
Notes: Waiting for data from: Clerk, Community Resources, Community Services, Human Services, Mayors Operations, Printing, Facilities, and Human Resources.

## Slide 21: Offboarding Process for AD Accounts Mike Bailey

## Slide 22: Portfolio Working Group Project Review Ginger Watts
Reviewed the Red and Yellow Projects
Update Provided on Tax System
Link to Pie Chart

## Slide 23: Tax System Update Glade Jarman & Phil Conder

## Slide 24: Tax System Modernization
History
Progress
Current Situation
Timeline
Constraints
Successes
Sponsors

## Slide 25: History
October 2017 – March 2018
  Testing
  Performance issues
March 2018
  Initial evaluation of Progressive Utah Mass Appraisal (PUMA)
April 2018
  Separation from Harris
June 2018 – September 2018
  Gap discovery and gap analysis of PUMA
  Research path forward for other agencies

## Slide 26: Progress
PUMA
  SLCo Architecture Committee performs code review
  Accepted as Assessor’s preferred path forward
Request for Information (RFI)
  16 responses
  Varied ideas are examined
Process Mapping & Documentation
  More complete documentation of agencies’ processes

## Slide 27: Research Conclusion
SLCo Architecture Committee
  Reviewed pros and cons of each of the RFI submissions
  Weighed benefits and risks of all approaches
  Determined that a feature-to-feature approach would leave SLCo in the best position

## Slide 28: Current Situation
PUMA
  Accepted as Assessor’s future appraisal system
  Multi-County Appraisal Trust (MCAT) number of developers limited
  Not a solution for other agencies
Billing, Collections, Workflow, Appeals and Relief
  Need to determine best path forward
  Researching solutions both in-house and external

## Slide 29: Timeline
Q3
2019
Q4
2019
Q1
2020
Q4
2018
Q1
2019
Q2
2019
Planning and
Assessment
NaturalTM Code
Conversion
In-House or
External Decision
Install
Servers
Roll
Turn
Kickoff and Assessment
July 2019
RFP
Test Script Development
& Conversion
Inventory Discovery
and Verification
Roll
Turn
Q2
2020

## Slide 30: Constraints
Completion of Request for Proposal (RFP)
  Awaiting security section
  Final review and submission
Determine best path forward
Develop timeline for future and project plan
Resource issues
Size of the tax system
Unique statutes and operating procedures require Commercial Off-The-Shelf (COTS) packages to be heavily modified
Extremely labor intensive
  Current system requires specialized programmers to maintain code
  New system rewrite is estimated to take 13 FTE spread over 20 people for 3-4 yrs.

## Slide 31: Successes
Product Owner assigned to the project

## Slide 32: SPONSORS
  Assessor’s Office – Kevin Jacobs
  Treasurer’s Office – K. Wayne Cushing
  Auditor’s Office – Scott Tingley
  Tax Administration – Brad Neff
  Information Services – Zachary Posner

## Slide 33: Communication Items - Mayor and Council Zach Posner & Chair

## Slide 34: Meeting Schedule For 2019 Ginger Watts
2019 – Fourth Thursday – 9:00 – 10:30 a.m.
May 23
July 11
August 22
September 26
November TBD (11/14?)
December TBD

## Slide 35: Action Items
Review new action items – Kristine Pepin

## Slide 36: Thank
Thank
You
You !
Next Meeting – 05/23/2019